Updates from last meeting:

|  |  |  |
| --- | --- | --- |
|  | **Completed (Y/N)** | **Expected Completion Date:** |
| **Belisha:** Data augmentation (including black & white) | N |  |
| **Cate:** Data exploration and visualization | Y |  |
| **Yangtian:** Learn about GitHub websites and start thinking about ours | ?? | ?? |
| **Yukun:** Create the infrastructure to load data into a TensorFlow dataset | Y |  |

**\*Notes:**

* We haven’t talked about the presentation video and slides. We should assign people to that and make sure to leave time for it to get done before the 24th.

Upcoming work breakdown:

|  |  |  |
| --- | --- | --- |
| **Task** | **Assigned to:** | **Expected Completion Date** |
| SVM | Yukun | 7/20 |
| CNN | Cate | 7/20 |
| MobileNet | Belisha | 7/20 |
| Results Visualization | Belisha, Cate, Yukun | 7/21 |
| Results Comparison | Yangtian | 7/22 |
| Website | Yangtian | 7/22 |
| Presentation Video and Slides | Yukun (with help from the rest of us) | 7/22 |