Updates:

|  |  |  |
| --- | --- | --- |
|  | **Completed (Y/N)** | **Anticipated Completion Date:** |
| **Belisha:** Data augmentation, MobileNet results | ?? | ?? |
| **Cate:** CNN results | Y |  |
| **Yangtian:** Learn about GitHub websites and start thinking about ours | ?? | ?? |
| **Yukun:** SVM results | Y (Cate) |  |

Upcoming work breakdown:

|  |  |  |
| --- | --- | --- |
| **Task** | **Assigned to:** | **Expected Completion Date:** |
| Results Visualization | Belisha, Cate, Yukun | 7/21 |
| Results Comparison | Yangtian | 7/22 |
| Website | Yangtian | 7/22 |
| Presentation Video and Slides | Yukun (with help from the rest of us) | 7/22 |